Test Plan – SauceDemo.com

1) Scope & Objectives

Scope:

- Validate Sauce Demo cart and checkout flow (Login → Product selection → Cart → Checkout steps → Confirmation).

- Ensure total numbers like subtotal, tax, and shipping if available to make sure that they are consistent.

- Validate coupon/discount functionality (if available).

Objectives:

- Checkout completes successfully for valid users.

- Totals Numbers are correct across UI and backend.

- Security controls (auth, input validation, session) enforced.

- Performance target: p95 < 2s at 100 concurrent users (scaled down since Sauce Demo is a demo app).

2) In-scope / Out-of-scope

In-scope:

- Web UI: login, product catalog, cart operations, checkout steps, confirmation page.

- Basic security checks (auth, input validation).

- Performance: load test for cart/checkout endpoints.

Out-of-scope:

- Real payment gateway because Sauce Demo uses mock checkout.

- Fraud detection, reconciliation, accessibility audits.

3) Assumptions & Dependencies

- Demo credentials available (standard_user, locked_out_user, problem_user, performance_glitch_user).

- Stable build hosted at saucedemo.com.

- Test data seeded (products, prices).

Dependencies:

- Backend services availability.

- Browser/device compatibility.

4) Test Approach

Levels:

- Integration testing: UI ↔ backend services.

- System/E2E testing: full checkout workflows.

- UAT support: validate business rules (pricing, cart totals).

Types:

- Smoke: login → add item → checkout success.

- Functional: positive/negative tests for each checkout step.

- Regression: cart operations, checkout, order confirmation.

- Security: auth, input validation, session handling.

- Performance: load + spike tests.

5) Test Design

Design techniques:

- Equivalence Partitioning & Boundary Value Analysis for qty, input fields.

- Decision Tables for coupon/discount rules (if implemented).

- State transitions for checkout steps.

Sample high‑risk test cases:

- Cart: add/remove/update qty, qty=0, qty=max boundary.

- Login: valid user, locked_out_user, problem_user.

- Checkout: missing required fields, invalid zip/postcode.

- Payment: mock success/failure (if simulated).

- Confirmation: order number shown, totals match backend.

Test data:

- Users: standard_user, locked_out_user, problem_user, performance_glitch_user.

- Products: multiple categories, price variations.

6) Environment & Tools

Environment:

- Sauce Demo staging site.

- Daily reset not required (demo site auto-resets).

Browsers/devices:

- Chrome latest, Firefox ESR, Edge.

- Responsive checks at mobile viewport sizes.

Tools:

- Test NG for automation testing.

- k6 for performance testing.

7) Defect Management

Tool: Jira.

Workflow: New → Triaged → Assigned → Fixed → Retest → Closed.

Severity guidance:

- Critical: checkout cannot be completed.

- Major: incorrect totals, broken cart.

- Minor: UI alignment, copy or text issues.

8) Metrics & Reporting

Metrics:

- Execution progress: planned or executed, pass or fail.

- Defects by severity.

- Requirement coverage.

- Performance KPIs: p95 latency, throughput and error rate.

Reporting:

- Daily Test status during execution.

- Weekly summary including risks and next steps.

9) Schedule

- Day 1: Planning + manual.

- Day 2–3: Functional testing for the UI.

- Day 4: Regression + security spot checks.

- Day 5: Performance testing + reporting.

Buffer: 20% time reserved for retest.

10) Risks & Mitigation

- Risk: Demo site instability → Mitigate with retries, mock data.

- Risk: Limited functionality (mock checkout) → Adjust scope.

- Risk: Performance bottlenecks → Monitor response times.

11) Entry/Exit Criteria & Sign-off

Entry criteria:

- Site accessible, smoke passed, test data ready.

Exit criteria:

- 100% critical tests executed.

- 0 open Critical defects.

- Performance target met (p95 < 2s at 100 concurrent users).

- Test summary report delivered.

Sign‑off:

- QA Lead + Project Manager.